Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 june 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book a doctor |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 | login | USN-2 | As a user, I can log in using my email and password. | 1 | High |  |
| Sprint-2 | Appointment Booking | USN-3 | As a user, I can book appointments with doctors. | 5 | High |  |
| Sprint-3 | Appointment Management | USN-4 | As a user, I can cancel or reschedule appointments | 3 | Medium |  |
| Sprint-4 | Admin Dashboard | USN-5 | As an admin, I can manage users and appointments. | 4 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days |  |  | 20 |  |
| Sprint-2 | 20 | 6 Days |  |  |  |  |
| Sprint-3 | 20 | 6 Days |  |  |  |  |
| Sprint-4 | 20 | 6 Days |  |  |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)